RMM DEPLOYMENT

TEST & PRODUCTION PROCEDURE

Remote Monitoring & Management — Structured Rollout Guide

| Field | Details |
| --- | --- |
| Document Type | Test & Deployment Procedure |
| Classification | Internal / Operational |
| Scope | 1 Server Device + 2 Desktops + 2 iPhones |
| Environment | Isolated Test → Production |
| Version | 1.0 |
| Status | ACTIVE |

# 1. Purpose & Scope

This procedure defines the required steps for safely introducing a new Remote Monitoring and Management (RMM) platform into a production environment. The test phase must be completed successfully and documented before any production deployment is authorized.

## 1.1  Test Environment Assets

| Asset | Description / Network |
| --- | --- |
| Server Device | Your own device — RMM server/console will be hosted here |
| Desktop A (Isolated) | 1 device on its own separate network (air-gapped or VLAN-isolated) |
| Desktop B (Local) | 1 device on your local/internal network |
| iPhone 1 | Mobile agent — App Store installation via MDM profile or direct app |
| iPhone 2 | Mobile agent — second iOS device for redundancy testing |
| RMM Agent | 1 agent package to be deployed across all managed endpoints |

| ⚠ | Do NOT deploy to production systems until all Phase 1 and Phase 2 test criteria are marked PASS. A failed test requires root cause analysis before proceeding. |
| --- | --- |

# 2. Pre-Conditions & Prerequisites

## 2.1  Before You Begin

Confirm all of the following are in place before starting Phase 1:

- RMM software license acquired and activation credentials documented

- Server device meets minimum hardware/OS requirements per vendor documentation

- Outbound firewall rules reviewed — note all ports required by the RMM vendor

- Agent installer package downloaded and hash-verified

- iOS MDM enrollment profile prepared (if required by RMM vendor for iPhones)

- Rollback plan documented: know how to fully uninstall the agent and server

- Backup of server device taken prior to server software installation

- Change log / ticket opened to track this deployment

## 2.2  Network Ports Reference

Verify with your specific RMM vendor. Common ports to confirm are open:

- TCP 443 — HTTPS agent-to-server communication (most vendors)

- TCP 80 — HTTP fallback or initial registration (vendor-specific)

- TCP 5900/5901 — Remote desktop/VNC if applicable

- TCP/UDP as specified in vendor documentation for your chosen RMM

# 3. Phase 1 — Server Setup & Isolated Desktop Test

| 1 PHASE | Server Installation + Desktop A (Isolated Network) Install and validate the RMM server, then install the agent on the isolated desktop. This is the safest first deployment — any issues are contained. |
| --- | --- |

## 3.1  Install RMM Server

- Log into the server device using an administrator account.

- Download the RMM server installer from the official vendor source.

- Verify the installer checksum/hash before running.

- Run the installer — follow vendor-specific setup wizard.

- Complete initial configuration: set admin credentials, organization name, and server URL.

- Confirm the web console or client dashboard is accessible locally (localhost or 127.0.0.1).

- Note the server IP address or hostname — agents will connect to this address.

- Record the agent download URL or package generated by the server console.

## 3.2  Install Agent on Desktop A (Isolated Network)

| ℹ | Desktop A is on its own isolated network. You will need physical or KVM access, or a one-time jump method, to transfer the agent installer to this machine. |
| --- | --- |

- Transfer the agent installer to Desktop A (USB, secure file copy, or temporary network bridge).

- Run the agent installer on Desktop A as administrator.

- Configure the agent to point to the server IP/hostname noted in Step 3.1.

- Complete installation and confirm the agent service starts automatically.

- Return to the RMM server console — verify Desktop A appears as a new managed device within 5 minutes.

- Confirm device name, OS version, and hardware details are accurately reported.

## 3.3  Phase 1 Checklist

| ✓ | Test Item | Pass Criteria |
| --- | --- | --- |
| ☐ | RMM server software installed without errors | Installation log shows 0 errors; service running |
| ☐ | Server admin console accessible | Web/app dashboard loads and accepts login |
| ☐ | Agent installer package generated or downloaded | Installer file present and hash verified |
| ☐ | Agent installed on Desktop A (isolated) | No installation errors; service set to auto-start |
| ☐ | Desktop A appears in RMM console | Device visible within 5 min of agent start |
| ☐ | Device details accurate (name, OS, hardware) | All fields populated correctly in console |
| ☐ | Remote connection test to Desktop A | Remote view/control session established successfully |
| ☐ | Agent uninstall test (optional rollback test) | Agent removes cleanly; device drops from console |

# 4. Phase 2 — Local Network Desktop & iPhone Agents

| 2 PHASE | Desktop B (Local Network) + 2 iPhones Extend agent deployment to your local network desktop, then enroll both iPhones. Validate cross-network visibility and mobile management features. |
| --- | --- |

## 4.1  Install Agent on Desktop B (Local Network)

- On Desktop B, open a browser or file manager and navigate to the agent download URL from the server console.

- Download the agent installer directly on Desktop B.

- Run the installer as administrator.

- Confirm agent service starts and the device appears in the RMM console.

- Verify Desktop B is clearly distinguished from Desktop A in the console (check device names).

- Run a remote desktop session to Desktop B — confirm connectivity and latency are acceptable.

- Test a basic task: run a remote command, check installed software list, or trigger a test alert.

## 4.2  Enroll iPhones

| ℹ | iOS agent installation depends on your RMM vendor. Options include: direct App Store install, MDM enrollment profile, or vendor-specific supervised enrollment. Check vendor documentation before proceeding. |
| --- | --- |

Option A — App Store Install (Most Common)

- On iPhone 1, open the App Store and search for the RMM vendor's mobile app.

- Install the app and open it.

- Enter the server address and enrollment token from the RMM console.

- Accept any required permissions (location, notifications, VPN profile if required).

- Repeat for iPhone 2.

Option B — MDM Profile Enrollment

- From the RMM console, generate a mobile enrollment profile (typically a .mobileconfig file).

- Send the profile to each iPhone via email or AirDrop.

- On each iPhone: Settings > General > VPN & Device Management > Install Profile.

- Trust the profile when prompted.

- Confirm each iPhone appears in the RMM console under mobile devices.

## 4.3  Phase 2 Checklist

| ✓ | Test Item | Pass Criteria |
| --- | --- | --- |
| ☐ | Desktop B agent installed successfully | No errors; service running and auto-start enabled |
| ☐ | Desktop B appears in RMM console | Device visible, distinct from Desktop A |
| ☐ | Remote session to Desktop B functional | Screen share / remote control works |
| ☐ | Remote command execution on Desktop B | Test command returns expected output |
| ☐ | iPhone 1 enrolled and visible in console | Device appears with name, OS version, serial number |
| ☐ | iPhone 2 enrolled and visible in console | Device appears with name, OS version, serial number |
| ☐ | Basic mobile inventory visible (iPhones) | Battery, storage, apps, iOS version displayed |
| ☐ | Push notification or alert test (iPhones) | Test alert received on device within 60 seconds |
| ☐ | All 4 endpoints visible simultaneously | Server console shows all devices online at once |

# 5. Phase 3 — Full Environment Validation

| 3 PHASE | End-to-End Functional Testing With all endpoints enrolled, validate the core RMM feature set across all devices. This phase must be completed before production sign-off. |
| --- | --- |

## 5.1  Core Feature Tests

Perform each of the following tests across all applicable devices. Document results in the sign-off sheet (Section 7).

Monitoring & Alerting

- Simulate a CPU spike on Desktop B (run a stress test) — confirm alert triggers in console.

- Simulate a low-disk scenario — confirm alert is generated.

- Verify alert notification reaches the designated admin (email, SMS, or in-app).

- Clear the alert and confirm console returns to normal state.

Remote Access

- Establish a remote session to Desktop A (isolated network) — confirm connection succeeds across network boundary.

- Establish a remote session to Desktop B (local network) — confirm session quality.

- Test file transfer to/from both desktops if supported by your RMM.

- Attempt remote session while a regular user is logged in — verify appropriate permission handling.

Patch Management (if applicable)

- Initiate a patch scan on Desktop A and Desktop B.

- Review the patch report — confirm accuracy against manually checked Windows Update status.

- Test a patch deployment on Desktop B (non-critical patch) in a maintenance window.

Security & Access Control

- Confirm that agent-to-server traffic is encrypted (HTTPS/TLS).

- Confirm that admin console login requires MFA (if supported — enable if not).

- Test role-based access: if multi-user admin is planned, create a read-only user and verify they cannot make changes.

- Review audit logs — confirm all test actions above are logged.

## 5.2  Phase 3 Checklist

| ✓ | Test Item | Pass Criteria |
| --- | --- | --- |
| ☐ | CPU alert triggered and received | Alert in console + admin notification within 5 min |
| ☐ | Disk alert triggered and received | Alert in console + admin notification within 5 min |
| ☐ | Alert cleared cleanly | Console returns to green/normal state |
| ☐ | Remote session to Desktop A (isolated net) | Session established; file/clipboard works |
| ☐ | Remote session to Desktop B (local net) | Session established; file/clipboard works |
| ☐ | Patch scan completed on both desktops | Report generated; no scan errors |
| ☐ | Agent-to-server traffic is encrypted | TLS/HTTPS confirmed via browser or Wireshark |
| ☐ | Admin console MFA enabled | Login requires second factor |
| ☐ | Audit log captures all admin actions | All test actions visible in log with timestamps |
| ☐ | All 4 endpoints stable after 24hr online | No unexpected disconnects or errors in console |

# 6. Production Deployment Authorization

| ⚠ | Production deployment is ONLY authorized after all Phase 1, 2, and 3 checklist items are marked PASS and the sign-off in Section 7 is completed. |
| --- | --- |

## 6.1  Go/No-Go Criteria

All of the following must be true before production rollout:

- All checklist items in Phases 1, 2, and 3 are marked PASS with no outstanding issues

- Rollback procedure has been tested and documented

- Admin credentials and recovery keys are stored securely (password manager or vault)

- Agent deployment package is version-controlled and labeled

- Stakeholder or team lead sign-off obtained (Section 7)

## 6.2  Production Rollout Steps

- Export or document the exact agent configuration used in testing (server URL, org token, settings).

- Plan the rollout in maintenance windows to minimize disruption.

- Deploy agents to production endpoints in small batches (5-10 devices at a time), not all at once.

- After each batch, verify devices appear in the console and are reporting correctly.

- Monitor for 24 hours post-deployment before proceeding to the next batch.

- For mobile devices, distribute the enrollment profile or app link via your existing MDM or device management workflow.

- After full rollout, conduct a final audit: total enrolled vs. expected device count.

- Close the change ticket with final enrollment count and any observed issues.

# 7. Sign-Off & Completion Record

| Item | Detail | Signature / Date |
| --- | --- | --- |
| Phase 1 Complete | Server + Desktop A (Isolated) | _________________________ |
| Phase 2 Complete | Desktop B + 2 iPhones | _________________________ |
| Phase 3 Complete | Full Validation | _________________________ |
| Rollback Tested | Uninstall & Re-enroll Verified | _________________________ |
| Production Authorized | Go/No-Go Criteria Met | _________________________ |
| Rollout Complete | All Production Devices Enrolled | _________________________ |

| ℹ | Retain this completed document for compliance, audit, and future reference. Store alongside the change ticket for this deployment. |
| --- | --- |